TEST SUMMARY REPORT

Restful Booker API — QA Testing Cycle

| Project: | Restful Booker API |
| --- | --- |
| Report Type: | Test Summary Report |
| Testing Period: | April 13 – April 16, 2026 |
| Environment: | Postman |
| Total Test Cases: | 84 |
| Prepared By: | QA Team (Hamza, Fadi, Hassan,moneera) |
| Report Date: | April 2026 |

# 1. Executive Summary

This report presents the results of functional API testing performed on the Restful Booker API. The testing covered all major API endpoints including Authentication, Booking CRUD operations, and Health Check. A total of 84 test cases were executed across three environments over a three-day testing cycle.

| Total Tests | Passed | Failed | Pass Rate |
| --- | --- | --- | --- |
| 84 | 71 | 13 | 85.7% |

# 2. Test Scope & Coverage

## 2.1 Modules Tested

| # | Module | Total | Pass | Fail | Assigned To |
| --- | --- | --- | --- | --- | --- |
| 1 | Authentication (POST /auth) | 8 | 8 | 0 | Hamza |
| 2 | Get All Bookings (GET /booking) | 11 | 11 | 0 | Team |
| 3 | Get Booking by ID (GET /booking/:id) | 11 | 11 | 0 | Team |
| 4 | Create Booking (POST /booking) | 12 | 7 | 6 | Fadi |
| 5 | Update Booking - Full (PUT /booking/:id) | 14 | 11 | 4 | Fadi |
| 6 | Update Booking - Partial (PATCH /booking/:id) | 17 | 14 | 3 | Hassan |
| 7 | Delete Booking (DELETE /booking/:id) | 10 | 10 | 0 | Hassan |
| 8 | Health Check (GET /ping) | 2 | 2 | 0 | Hamza |

# 3. Defect Analysis

## 3.1 Defect Summary

A total of 13 defects were identified during the testing cycle. The majority are high-severity issues related to inadequate input validation across Create Booking (POST) and Update Booking (PUT/PATCH) endpoints.

| Bug ID | TC ID | Title | Priority | Severity | Assigned |
| --- | --- | --- | --- | --- | --- |
| B01 | TC-070 | PATCH: Excessively long firstname accepted | Low | Low | Hassan |
| B02 | TC-071 | PATCH: Unsupported fields ignored silently | High | Medium | Hassan |
| B03 | TC-036 | POST: Booking created with empty firstname | High | High | Fadi |
| B04 | TC-037 | POST: String accepted for totalprice field | High | High | Fadi |
| B05 | TC-038 | POST: Checkout earlier than checkin accepted | High | High | Fadi |
| B06 | TC-039 | POST: Negative totalprice accepted | High | High | Fadi |
| B07 | TC-040 | POST: Non-existent dates accepted (NaN) | High | High | Fadi |
| B08 | TC-041 | POST: Zero totalprice accepted | High | Low | Fadi |
| B09 | TC-051 | PUT: Negative totalprice accepted | High | High | Fadi |
| B10 | TC-053 | PUT: Update succeeds with empty firstname | High | High | Fadi |
| B11 | TC-054 | PUT: Checkout earlier than checkin accepted | High | High | Fadi |
| B12 | TC-055 | PUT: String format date accepted (NaN output) | Low | High | Fadi |
| B13 | TC-068 | PATCH: Invalid data type (string) accepted | High | High | Hassan |

## 3.2 Defect Distribution Charts

| Priority Distribution | Severity Distribution |
| --- | --- |

Bugs by Tester

# 4. Key Findings & Observations

## 4.1 Critical Issues (High Severity)

The API lacks robust input validation across multiple endpoints. The following critical patterns were observed:

| # | Finding | Impact |
| --- | --- | --- |
| 1 | Missing required field validation | POST and PUT endpoints accept bookings with empty firstname, enabling creation of invalid records. |
| 2 | No date logic enforcement | Checkout dates earlier than checkin are accepted, causing logically invalid bookings. |
| 3 | Invalid data type acceptance | String values for numeric fields (totalprice) result in null values or unexpected behavior. |
| 4 | Negative & zero price allowed | No validation prevents creation/update of bookings with negative or zero total price. |
| 5 | Malformed date handling | Non-existent dates are stored as "0NaN-aN-aN" instead of returning an error. |
| 6 | Unsupported fields silently ignored | PATCH endpoint accepts unknown fields without any validation error (B02). |