Restful-Booker API

Master Test Plan

For

Restful-Booker Booking API

Document Version: 1.0V

Date: 13/04/2026

TP-201

By:

Hamza Belal

Hasan Aburajab

Fadi Abuaita

Moneera AlMashni

# Introduction

This test plan covers our testing approach for the Restful-Booker API. It is a public playground API that lets you practice API testing with booking-related endpoints. You can create bookings, update them, delete them, and so on.

We wrote this plan to make sure we test all the endpoints properly and check that they work as expected based on the API documentation. We also want to find any bugs or unexpected behavior along the way.

# Test Objectives

What we want to achieve from this testing:

- Check that each endpoint gives the right response when we send valid data.

- Make sure invalid inputs are handled properly (wrong data, missing fields, etc.).

- Test the authentication - both token-based and basic auth.

- Verify that we can create, read, update, and delete bookings without issues.

- Check that the data stays consistent - for example, if we create a booking, we should be able to get it back with the same info.

- Make sure the API returns the correct status codes (200, 201, 403, 404, etc.).

- Document any bugs or weird behavior we find.

# Test Scope

## In Scope

These are the endpoints we will be testing:

- POST /auth - creating authentication tokens

- GET /ping - checking if the API is up

- GET /booking - getting all booking IDs, with and without filters

- GET /booking/:id - getting a single booking by its ID

- POST /booking - creating a new booking

- PUT /booking/:id - full update of an existing booking

- PATCH /booking/:id - partial update of a booking

- DELETE /booking/:id - deleting a booking

## Out of Scope

We are not covering the following in this project:

- Performance or load testing

- Security penetration testing

- UI testing

- Database-level testing

# Test Strategy

We are going to test the API manually using Postman. Each team member has specific endpoints assigned to them, and they will create the requests, add test scripts, and run them.

Our approach is black-box testing - we only look at what the API documentation says and test based on that, without knowing what happens internally in the code.

## Testing Methodologies

- Functional testing - does each endpoint do what the docs say it should?

- Positive testing - sending valid data and expecting success

- Negative testing - sending invalid data, empty fields, wrong types, etc.

- Integration testing - for example, create a booking then try to get it and see if the data matches

- Authentication testing - testing with valid tokens, invalid tokens, expired tokens, and no auth at all

- Boundary value analysis - testing edge cases like very long names, price = 0, etc.

## Tools

- Postman - for creating requests, organizing them in collections, and writing test assertions

- Microsoft Excel - for writing and tracking test cases

- Trello - for task management and tracking who is doing what

# Defect Management

When we find a bug, we will document it with the following info:

- Bug ID

- Description of what went wrong

- Which endpoint is affected

- The request we sent (method, headers, body)

- What we expected to happen

- What actually happened

- Severity (Critical, Major, Minor, Trivial)

# Test Criteria

## Entry Criteria

Before we start testing, we need:

- The API is accessible at the base URL

- We have read the API documentation

- Postman workspace is ready with environment variables set up

- Test cases are written

- We have the login credentials (admin / password123)

## Exit Criteria

We consider testing done when:

- All test cases have been executed

- All critical bugs are documented

- Results are recorded for every endpoint

- Create, read, update, and delete operations are all verified

- Test summary report is ready

# Test Deliverables

Before testing: This test plan, test cases in Excel, Postman workspace with environment variables.

During testing: Postman collection with all requests and assertions, any bug reports we find.

After testing: Test summary report, RTM (Requirements Traceability Matrix), final Postman collection export.

# Testing Phases

| Phase | Date |
| --- | --- |
| Test Planning | April 13, 2026 |
| Test Case Design | April 13 - April 14, 2026 |
| Environment Setup | April 13, 2026 |
| Test Execution | April 14 - April 15, 2026 |
| Defect Reporting | April 14 - April 16, 2026 |
| Test Closure | April 16, 2026 |

# Milestones

| Milestone | Date |
| --- | --- |
| Test Plan Sign-Off | April 13, 2026 |
| Test Case Review | April 14, 2026 |
| First Test Execution Cycle Complete | April 15, 2026 |
| Final Test Report Submission | April 16, 2026 |

# Resources

## Human Resources

| Role | Quantity | Responsibilities |
| --- | --- | --- |
| QA Lead | 1 | Reviewing test cases, tracking progress, making sure everything is on schedule. |
| QA Engineer | 4 | Writing test cases, building Postman requests, adding assertions, and running the tests. |

## Software and Tools

- Postman - for building and running API requests

- Microsoft Excel - for managing test cases

- Trello - for keeping track of tasks

## Environment

- Base URL: https://restful-booker.herokuapp.com

- Credentials: username = admin, password = password123

- Auth methods: Cookie token and Basic Auth

# Risks

- The API is public so it might go down or get slow sometimes.

- Other people use the same API, so bookings we create might get deleted or changed by someone else.

- We only have 4 days, so we might not be able to cover every single edge case.

- Tokens might expire while we are testing and we will need to re-generate them.

- Some things might work differently than what the documentation says.

# Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Majed Hamed | Evaluator |  |  |
| Maamoun Soboh | Evaluator |  |  |
| Mohammad Akar | Evaluator |  |  |